RIPHAH INTERNATIONAL UNIVERSITY

Faculty of Computing

FINAL YEAR PROJECT PROPOSAL & PLAN

OmniLend

Project Team

| Full Name of Student | SAP Id | Program | Contact Number | Email Address |
| --- | --- | --- | --- | --- |
| Ahsan Abbas | 53143 | BSSE | 03270140501 | 53143@students.riphah.edu.pk |
| Muhammad Farhan | 52999 | BSSE | 03365726373 | 52999@students.riphah.edu.pk |
| Rohail Abbas | 54729 | BSSE | 03196157205 | 54729@students.riphah.edu.pk |

Mr. Islam Abbasi

Lecturer

OmniLend: A Multi-Tenant SaaS ERP for Retail Installment Management with AI Risk Prediction and MDM Device Locking

Change Record

| Author(s) | Version | Date | Notes | Supervisor’s Signature |
| --- | --- | --- | --- | --- |
| Ahsan Abbas | 1.0 | 01-08-26 | Original Draft |  |
| Ahsan Abbas, Farhan Ijaz, Rohail Abbas | 1.1 | 30-08-26 | Changes Based on Feedback From Supervisor |  |
| Ahsan Abbas, Farhan Ijaz, Rohail Abbas | 1.2 | 18-09-26 | Changes Based on Feedback From Faculty |  |
| Ahsan Abbas, Farhan Ijaz, Rohail Abbas | 1.3 | 28-09-26 | Added Project Plan |  |
| Ahsan Abbas, Farhan Ijaz, Rohail Abbas | 1.4 | 28-09-26 | Changes Based on Feedback From Supervisor |  |

Project Proposal

Project Title:

OmniLend: A Multi-Tenant SaaS ERP for Retail Installment Management with AI Risk Prediction and MDM Device Locking

# Opportunity & Stakeholders:

OmniLend is a B2B SaaS platform that is designed to manage the complete business of any retailer business that sells products on BNPL/installments (including Electronics, Furniture, Real Estate).

It operates on a multi-tenant architecture that allows various businesses to subscribe and securely manage their operations, from inventory, HR to automated installment scheduling and financing reporting.

To decrease the high financial risks of installment sales, the system integrates security services that are add-on features additional to the core: an AI trust Level Analyzer to assess customer risk before the sale, and a Mobile MDM locking app for businesses specifically for financing smartphones.

Existing System/ Description of the Current Situation:

| Feature / Capability | PayJoy – Maccio | NuovoPay | Datacultr | Odoo | FQMS | Trustonic | ERPNext |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Retail Inventory | - | - | - | Yes | Yes | - | Yes |
| Guarantor Tracking | - | - | - | - | Yes | - | Basic |
| HR Mgmt | - | - | - | Yes | Yes | - | Yes |
| Centralized Pricing and Promotions | - | - | - | - | Yes | - | - |
| Integration with Accounting Software | - | - | - | - | yes | - | - |
| Mobile Accessibility | - | - | - | - | Yes | - | - |
| Pre-Sale AI Risk Prediction | Yes | Yes | Yes | - | - | - | - |
| Automated Installment Ledgers | Yes | Yes | Yes | Yes | - | - | yes |
| Post-Sale MDM Device Locking | Yes | Yes | Yes | - | - | Yes | - |
| Mobile notification Alerts | - | - | - | - | Add on | - | - |
| Integration of sales tax with FBR | - | - | - | - | Add on | - | - |
| Supports Non-Smart Stock (Furniture, ACs) | - | - | Yes | Yes | Yes | - | Yes |

Problem Statement:

In ratail markets, businesses that sell mobiles on monthly installment plans face serval financial risks. The primary issue is that most customers buying installments are “thin file”, meaning they do not have formal bank credit scores or any credit history. Without objective data, the shop owners and manager rely on ‘gut feelings and unstandardized emotional analysis to approve customer applications. This reliance leads directly to high financial risk.

During the checkout process, operational inefficiencies damage the business because current software fails to automatically enforce company policies. The Branch data operator had to manually remember rules, verify and app operational rules, such as minimum down payments and maximum tenure limits. This leads to human errors and direct revenue loss.

Finally, the risk still exists ager the sale. Once the customer leaves the shop, shop owners hav no guarantee that the customer will pay charges on time. Also, a device cannot be tracked or recovered. When he missed the deadline, the process relies on manual calls and expensive travels. This increases bad debts and business unprotected.

## Proposed Solution:

To address the risk of installment sales, the proposed solution introduces an automated system that protects the businesses' entire sales lifecycle. At the pre-sale stage, an AI Risk Analyzer evaluates the incoming customer applications using a matching learning model trained on historical data. Instead of relying on store manager’s personal gut feelings system will analyze application and categorize into clear credit risk levels. The model periodically improves its new transactions to maintain accuracy.

During the point of sale, an automated Business Rules system will allow the owner to set up business internal policies, and the whole system will automatically enforce those rules. This removes burden of manual check ana balance and prevents unauthorized policies lacks.

To secure financed products after the sale, another module will be introduced, Mobile Device Management (MDM). A specilized Device Policy Controller app will be installed on Customer’s mobile app. This application will run a background service that monitors installment payment status in real time. If an installment deadline is missed, the system will immediately lock the mobile. This will give the owner a reliable environment and reduce bad debts without requiring manual phone calls and field recovery visits.

Scope of the Project:

- Centralized Super Admin & Tenant Management Module

This module provides a master administrative dashboard for the software provider to manage all subscribed businesses on the platform. It allows the super administrator to onboard new retail organizations, monitor active client profiles, and manage subscription billing cycles. In addition, the administrator can remotely activate or deactivate optional add-on modules—such as the AI Risk Analyzer or the MDM locking tool—for any specific tenant. This centralized structure ensures complete data isolation between different tenant organizations while keeping subscription management organized.

- Supplier & Purchase Ledger Management Module

This module maintains complete records of all wholesale suppliers, procurement orders, and vendor account balances. It tracks purchase history and maintains dedicated vendor ledgers showing payments made, pending credits, and outstanding debts. When new stock arrives at any branch, the module updates corresponding purchase ledgers and inventory counts automatically. This eliminates paper-based bookkeeping and gives the business owner a transparent view of all vendor obligations.

- Customer & Multi-Guarantor Management Module

This module manages customer records, tracking both active and completed installment accounts across branches. Because installment sales carry financial risk, the system allows the entry of multiple guarantors for each financing contract to ensure accountability. The module links guarantor profiles with customer purchases, allowing staff to verify personal details and contact references before approval. Store managers can view full purchase and repayment records for any customer through a single search.

- Sales & Customized Installment Management Module

This module manages the sales process and generates customized financing plans for individual products. Store owners can define specific repayment terms, required payments, and markup percentages tailored to their items. When a sale occurs, the module automatically calculates the monthly installment schedule and issues branded customer receipts. It continuously updates the remaining balance as monthly payments are submitted, keeping accounts clear and structured.

- Branch Operations, HR & Expense Management Module

This module tracks daily store-level operations, employee information, and branch operating costs. It maintains employee profiles, logs biometric attendance, and records sales or field recovery tasks assigned to staff members. Furthermore, branch data operators can record daily overhead costs, such as utility payments and routine store expenses, directly in the system. This enables the business owner to monitor branch profitability and control operational overhead effectively.

- Automated Business Rules Engine

This module enforces company-wide operational policies centrally without depending on staff memory. The primary owner can configure global rules—such as minimum down payment requirements, maximum tenure limits, and purchase caps—from an administrative portal. When sales operators enter transactions at checkout, the system automatically validates the inputs against these rules at runtime. Non-compliant transactions are blocked automatically, preventing unauthorized exceptions and financial losses.

- Pre-Sale AI Risk Analyzer Module

This optional module evaluates customer creditworthiness before an installment plan is approved. Using a machine learning model trained on historical demographic and repayment patterns, it classifies new applicants into distinct credit risk tiers. This data-driven evaluation replaces subjective guesswork and emotional manager approvals with an objective risk score. The model retrains fresh transaction records over time to adjust to changing customer behaviors and market trends.

- Mobile Device Management (MDM) Locking Module

This optional post-sale security module provides remote hardware enforcement for financed smartphones. During initial setup, a Device Policy Controller app is installed on the phone with administrative privileges to prevent removal. The application runs a background service that verifies installment payment status directly with the system. If an installment deadline is missed, the module automatically locks the device screen to prompt payment, unlocking it once dues are cleared.

List of Faculty Proposed Changes

Project Title

Supervisor’s Signature: ______________

| Proposed Change | Proposed By | Supervisor’s Decision |
| --- | --- | --- |
| Need to improve Existing system | Mr. Muhammad Akmal, |  |
| Clarify Idea | Mr. Nabeel, Mr. Shabir Hassan |  |
| MDM locking app must enforce mobile data format. There will be no ‘add-on’ module, include all modules in core. | Mr. Abu Zhar |  |

Project Plan

| WBS Code | Deliverable / Task Name |
| --- | --- |
| 0 | Product-Based B2B SaaS Platform |
| 1 | Super Admin SaaS Management Layer |
| 1.1 | Tenant (Organization) Management Module |
| 1.1.1 | Tenant Registration System |
| 1.1.2 | Tenant Access Control Mechanism |
| 1.1.3 | Centralized Active Status Dashboard |
| 1.2 | Subscription & Billing Management Module |
| 1.2.1 | Monthly Billing Cycle Tracker |
| 1.2.2 | Automated Access Restriction Engine |
| 1.2.3 | SaaS Revenue Report Generator |
| 1.3 | Global AI Aggregation Engine |
| 1.3.1 | Anonymized Payment Data Aggregator |
| 1.3.2 | Universal Trust Predictor Model |
| 1.4 | Premium Module Provisioning |
| 1.4.1 | Customer Mobile Locking App API Toggle |
| 1.4.2 | Premium Add-on Billing Engine |
| 2 | Tenant ERP Dashboard (Client Software Layer) |
| 2.1 | Employee Management Module |
| 2.1.1 | Tenant Employee Records Database |
| 2.1.2 | Biometric Data Storage Partition |
| 2.2 | Employee Salary & Task Management Module |
| 2.2.1 | Salary & Bonus Ledgers |
| 2.2.2 | Field Inquiry Task Allocator |
| 2.2.3 | Recovery Task Allocator |
| 2.3 | Employee Attendance Management Module |
| 2.3.1 | Biometric Fingerprint Attendance Engine |
| 2.3.2 | Employee Attendance History Logs |
| 2.4 | Stock Management Module |
| 2.4.1 | Tenant Stock Items Record |
| 2.4.2 | Automated Stock Level Updater |
| 2.5 | Supplier Management Module |
| 2.5.1 | Supplier Records Database |
| 2.5.2 | Supplier Purchase Ledgers |
| 2.6 | Sales Management Module |
| 2.6.1 | Sales Transaction Records Database |
| 2.6.2 | Customized Branded Sales Receipts Generator |
| 2.7 | Installment Management Module |
| 2.7.1 | Customized Installment Plans Engine |
| 2.7.2 | Monthly Installment Schedule Generator |
| 2.7.3 | Customer Payment History Database |
| 2.8 | Customer & Guarantor Management Module |
| 2.8.1 | Biometric Customer Database |
| 2.8.2 | Customer Purchase History Logs |
| 2.8.3 | Unified Buyer & Guarantor Search Engine |
| 2.9 | Manager & Hierarchy Management Module |
| 2.9.1 | Employee Level & Access Role Engine |
| 2.9.2 | Specialized Manager Profiles Manager |
| 2.1 | Advanced Reporting Module |
| 2.10.1 | Local PDF Report Generator & Exporter |
| 2.10.2 | Financial Reports Engine |
| 2.10.3 | Sales Reports Engine |
| 2.10.4 | Customer & Performance Reports Engine |
| 2.11 | Tenant Owner Portal |
| 2.11.1 | Financial Figures Dashboard |
| 2.11.2 | Global Business Rules Editor |
| 3 | Integrated Security Services Layer |
| 3.1 | AI Trust Level Predictor (Pre-Sale) |
| 3.1.1 | Customer Data API Integration Module |
| 3.1.2 | Prediction Score Dashboard UI |
| 3.2 | Customer Mobile App Restrictions (Post-Sale) |
| 3.2.1 | Mobile Locking App API Trigger Module |
| 3.2.2 | Device Policy Controller & Unlock Engine |
| 4 | Core Architectural & Synchronization Services |
| 4.1 | Branch Synchronization Module |
| 4.1.1 | Real-time Cloud Sync & Offline Cache |
| 4.1.2 | Timestamp-Based Conflict Resolution Engine |

# Roles & Responsibility Matrix:

| WBS # | WBS Deliverable | Activity # | Activity to Complete the Deliverable | Duration (# of Days) | Responsible Team Member(s) & Role(s) |
| --- | --- | --- | --- | --- | --- |
| 0 | Product-Based B2B SaaS Platform |  |  | 42 |  |
| 1 | Super Admin SaaS Management Layer |  |  | 14 |  |
| 1.1 | Tenant (Organization) Management Module | 1.1.1 | Develop Tenant Registration System | 2 | Farhan Ijaz, Rohail Abbas - Backend |
|  |  | 1.1.2 | Implement Tenant Access Control Mechanism | 1 | Farhan Ijaz, Rohail Abbas - Backend |
|  |  | 1.1.3 | Design Centralized Active Status Dashboard | 1 | Farhan Ijaz, Rohail Abbas - Frontend |
| 1.2 | Subscription & Billing Management Module | 1.2.1 | Program Monthly Billing Cycle Tracker | 2 | Ahsan Abbas - Backend |
|  |  | 1.2.2 | Develop Automated Access Restriction Engine | 1 | Ahsan Abbas - Backend |
|  |  | 1.2.3 | Design SaaS Revenue Report Generator | 1 | Farhan Ijaz, Rohail Abbas - Frontend |
| 1.3 | Global AI Aggregation Engine | 1.3.1 | Build Anonymized Payment Data Aggregator | 2 | Ahsan Abbas - ML/Backend |
|  |  | 1.3.2 | Train Universal Trust Predictor Model | 2 | Ahsan Abbas - ML |
| 1.4 | Premium Module Provisioning | 1.4.1 | Integrate Customer Mobile Locking App API Toggle | 1 | Ahsan Abbas - Backend |
|  |  | 1.4.2 | Develop Premium Add-on Billing Engine | 1 | Farhan Ijaz, Rohail Abbas - Backend |
| 2 | Tenant ERP Dashboard (Client Software Layer) |  |  | 22 |  |
| 2.1 | Employee Management Module | 2.1.1 | Build Tenant Employee Records Database | 1 | Farhan Ijaz, Rohail Abbas - Backend |
|  |  | 2.1.2 | Setup Biometric Data Storage Partition | 1 | Ahsan Abbas - Backend |
| 2.2 | Employee Salary & Task Management Module | 2.2.1 | Develop Salary & Bonus Ledgers | 1 | Farhan Ijaz, Rohail Abbas - Backend |
|  |  | 2.2.2 | Create Field Inquiry Task Allocator UI/UX | 1 | Farhan Ijaz, Rohail Abbas - Frontend |
|  |  | 2.2.3 | Create Recovery Task Allocator UI/UX | 1 | Farhan Ijaz, Rohail Abbas - Frontend |
| 2.3 | Employee Attendance Management Module | 2.3.1 | Integrate Biometric Fingerprint Attendance Engine | 1 | Ahsan Abbas - Kotlin/Backend |
|  |  | 2.3.2 | Develop Employee Attendance History Logs | 1 | Farhan Ijaz, Rohail Abbas - Backend |
| 2.4 | Stock Management Module | 2.4.1 | Develop Tenant Stock Items Record Database | 1 | Farhan Ijaz, Rohail Abbas - Backend |
|  |  | 2.4.2 | Build Automated Stock Level Updater Script | 1 | Ahsan Abbas - Backend |
| 2.5 | Supplier Management Module | 2.5.1 | Develop Supplier Records Database | 1 | Farhan Ijaz, Rohail Abbas - Backend |
|  |  | 2.5.2 | Develop Supplier Purchase Ledgers | 1 | Farhan Ijaz, Rohail Abbas - Backend |
| 2.6 | Sales Management Module | 2.6.1 | Develop Sales Transaction Records Database | 1 | Farhan Ijaz, Rohail Abbas - Backend |
|  |  | 2.6.2 | Program Customized Branded Sales Receipts Generator | 1 | Farhan Ijaz, Rohail Abbas - Frontend |
| 2.7 | Installment Management Module | 2.7.1 | Develop Customized Installment Plans Engine | 1 | Ahsan Abbas - Backend |
|  |  | 2.7.2 | Program Monthly Installment Schedule Generator | 1 | Ahsan Abbas - Backend |
|  |  | 2.7.3 | Build Customer Payment History Database | 1 | Farhan Ijaz, Rohail Abbas - Backend |
| 2.8 | Customer & Guarantor Management Module | 2.8.1 | Build Biometric Customer Database | 1 | Ahsan Abbas - Backend |
|  |  | 2.8.2 | Develop Customer Purchase History Logs | 1 | Farhan Ijaz, Rohail Abbas - Backend |
|  |  | 2.8.3 | Program Unified Buyer & Guarantor Search Engine | 1 | Ahsan Abbas - Backend |
| 2.9 | Manager & Hierarchy Management Module | 2.9.1 | Program Employee Level & Access Role Engine | 1 | Farhan Ijaz, Rohail Abbas - Backend |
|  |  | 2.9.2 | Develop Specialized Manager Profiles Manager | 1 | Farhan Ijaz, Rohail Abbas - Backend |
| 2.10 | Advanced Reporting Module | 2.10.1 | Integrate Local PDF Report Generator & Exporter | 1 | Farhan Ijaz, Rohail Abbas - Frontend |
|  |  | 2.10.2 | Develop Financial Reports Engine | 1 | Ahsan Abbas - Backend |
|  |  | 2.10.3 | Develop Sales Reports Engine | 1 | Ahsan Abbas - Backend |
|  |  | 2.10.4 | Develop Customer & Performance Reports Engine | 1 | Ahsan Abbas - Backend |
|  |  | 2.10.5 | Develop Inventory Reports Engine | 1 | Ahsan Abbas - Backend |
| 2.11 | Tenant Owner Portal | 2.11.1 | Design Financial Figures Dashboard | 1 | Farhan Ijaz, Rohail Abbas - Frontend |
|  |  | 2.11.2 | Program Owner Accounts Manager | 1 | Farhan Ijaz, Rohail Abbas - Backend |
|  |  | 2.11.3 | Program Global Business Rules Editor | 1 | Farhan Ijaz, Rohail Abbas - Backend |
| 3 | Integrated Security Services Layer |  |  | 4 |  |
| 3.1 | AI Trust Level Predictor (Pre-Sale) | 3.1.1 | Program Customer Data API Integration Module | 1 | Ahsan Abbas - ML/Backend |
|  |  | 3.1.2 | Design Prediction Score Dashboard UI | 1 | Farhan Ijaz, Rohail Abbas - Frontend |
| 3.2 | Customer Mobile App Restrictions (Post-Sale) | 3.2.1 | Program Mobile Locking App API Trigger Module | 1 | Ahsan Abbas - Kotlin/Backend |
|  |  | 3.2.2 | Develop Device Policy Controller & Unlock Engine | 1 | Ahsan Abbas - Kotlin/Backend |
| 4 | Core Architectural & Synchronization Services |  |  | 2 |  |
| 4.1 | Branch Synchronization Module | 4.1.1 | Build Real-time Cloud Sync & Offline Cache | 1 | Ahsan Abbas - Backend |
|  |  | 4.1.2 | Program Timestamp-Based Conflict Resolution Engine | 1 | Ahsan Abbas - Backend |

Approval

| Project Supervisor |  |
| --- | --- |
| Comments_______________________________________________________________ |  |
| ________________________________________________________________________ |  |
| ________________________________________________________________________ |  |
| ________________________________________________________________________ |  |
| Name:______________________________ |  |
| Date:_______________________________ | Signature:__________________________ |

| Project Coordinator |  |
| --- | --- |
| Comments_______________________________________________________________ |  |
| ________________________________________________________________________ |  |
| ________________________________________________________________________ |  |
| ________________________________________________________________________ |  |
| ________________________________________________________________________ |  |
| Name:______________________________ |  |
| Date:_______________________________ | Signature:__________________________ |